## Slide 1: Prioritization and Implementation Methodology
Dinuka Perera

## Slide 2: Agenda
Prioritization of projects
Implementation methodology

## Slide 14: A project…
Seeks to create a new situation in your organization from the current one
Greater the difference between current and new situations;
  Greater the degree of change
  Greater the degree of resistance
  Greater the likelihood of failure
Therefore, look at projects which have a manageable degree of change

## Slide 15: Using a ‘Decision Framework’ to decide on a project
Impact
  Visibility
  Value
  Usage
  Urgency
  Alignment
Feasibility
  Availability of Technology
  Ease of Implementation
  Cost
  User Acceptance
Synergy
  Aligning with Infrastructure
  Aligning with Standards
  Aligning with Localization

## Slide 16: Decision Framework -> Impact -> Visibility
Frequency of use (i.e. daily, weekly, monthly etc)
No. of people who use the services of the system
Segment of the population

## Slide 17: Decision Framework -> Impact -> Value
Value to your organization (ie reduce overtime, increase transparency etc.)
Value to citizen (ie less waiting time)
Value to government finance (ie Cost Savings to Investment + Total Cost Avoidance by Investment)
Social Value (ie more efficient use of taxpayer money)

## Slide 18: Decision Framework -> Impact -> Usage
No. of transactions

## Slide 19: Decision Framework -> Impact -> Urgency
Critical needs expressed

## Slide 20: Decision Framework -> Impact -> Alignment
Policies of government

## Slide 21: Decision Framework -> Feasibility -> Availability of Technology
Proven Technology
Local Support

## Slide 22: Decision Framework -> Feasibility -> Ease of Implementation
People
Process
Technology
Policies of the organization
Leadership
Time Frame

## Slide 23: Decision Framework -> Feasibility -> Cost
Business Models
  Public ~ Private Partnerships (PPP)
    Build, Operate, Transfer (BOT) Ex: LGN
    Build, Own, Operate, Transfer (BOOT)
    Build, Own, Operate (BOO) Ex: GIC
    Buy, Build, Operate (BBO)

## Slide 24: Decision Framework -> Feasibility -> User Acceptance
Any foreseeable resistance
Extent of ICT usage
ICT, Internet Awareness

## Slide 25: Decision Framework -> Feasibility -> Organizational Readiness
ICT Infrastructure and ICT Usage
Openness for Administrative Reforms
ICT Professional Staff
Leadership initiative and support
Senior management support
Availability of funding

## Slide 26: Decision Framework -> Synergy-> Aligning with Infrastructure
Leveraging on existing systems (ie LGN)

## Slide 27: Decision Framework -> Synergy-> Aligning with Standards
Adoption Standards (ie. LIFe, SOA)

## Slide 28: Decision Framework -> Synergy-> Aligning with Localization
Aligning with Sinhala Unicode
Aligning with Tamil Unicode

## Slide 29: Example – Project to streamline the stamp duty collection
Category | Sub Categories | Percentage | Score (out of 10) | % Total
Impact | Visibility | 15% | 7 | 1.05
 | Value | 30% | 7 | 2.10
 | Usage | 20% | 8 | 1.60
 | Urgency | 25% | 8 | 2.00
 | Alignment | 10% | 8 | 0.80
 |  | Total: |  | 7.55
Category | Sub Categories | Percentage | Score (out of 10) | % Total
Feasibility | Technology | 15% | 7 | 1.05
 | Implementation | 20% | 5 | 1.00
 | Cost | 25% | 7 | 1.75
 | User Acceptance | 20% | 5 | 1.00
 | Org. Readiness | 20% | 4 | 0.80
 |  | Total: |  | 5.60

## Slide 30: Example – Project to streamline the stamp duty collection
Category | Sub Categories | Percentage | Score (out of 10) | % Total
Synergy | Infrastructure | 40% | 9 | 3.60
 | Standards | 40% | 8 | 3.20
 | Localization | 20% | 9 | 1.80
 |  |  | Total: | 8.60
Category | Weightage | Total | Weighted Total
Impact | 35% | 7.55 | 2.64
Feasibility | 35% | 5.60 | 1.96
Synergy | 30% | 8.60 | 2.58
 |  | Grand Total: | 7.18
Rule of thumb: If the Grand Total is more than 5.0, go for the project

## Slide 31: Implementation Methodology

## Slide 32: Project
A temporary endeavor undertaken to create a unique product, service or result
Projects should be differentiated from ‘Operational Work’
Operations are ongoing and repetitive, while projects are temporary and unique

## Slide 33: Implementation methodology
How do we face challenges in implementing projects within the government?

## Slide 34: Project Implementation in Government
In some instances, project delivery may not be the same in Government compared to private sector
You may not have a dedicated project manager or a project team
It is likely that you would have a project champion
You may be the ‘live wire’ between the vendors and the government

## Slide 35: Challenges - Internal
Managing the expectations of the internal users
Maintaining the interest and commitment of internal staff towards the project
Balancing the requirements of the system
Signing off internal deliverables on time
Procurement activities

## Slide 36: Challenges - External
Managing the external stakeholders (ie vendors, other interested groups)
Ensuring the quality of deliverables
Ensuring the timelines are adhered by
Ensuring goodwill between external and internal stakeholders

## Slide 38: Methodology
Select a project using the Decision Framework
Form a Project Governance Team
  Appoint a Project Champion (official responsible for leadership)
  Identify a core Project Team (even if not dedicated full-time)
  Define roles and responsibilities
Develop a Project Schedule
  Set milestones, deliverables, and timelines.
  Develop a RACI (Responsible, Accountable, Consulted, Informed)
Project Execution and Implementation
  Maintain clear communications between all stakeholders
  Monitor and track deliverables
  Testing and User Acceptance – could be challenging
Officially launch the project
  Celebrate the success!

## Slide 39: Skills / Traits
Good communication skills
Good interpersonal skills
Good negotiation skills
Self confidence
Perseverance
Commitment
Integrity
Courage
“No matter what comes your way, never give up until you deliver your project successfully”

## Slide 40
You
get
to
decide
the
legacy
that
you
leave
behind

## Slide 41
Thank you…
Dinuka Perera Deputy Chief Executive Officer (DCEO)
LankaPay Pvt Ltd.